Confidential

# Daily Report

| Date: | 27/05/2021 |
| --- | --- |
| Client: | Studio 24 |
| Project Name: | W3C Website |
| Project Lead: | Harriet Hadley-King - 07943 195087 |
| Testers: | Izi Kimble |

Summary

Test execution has continued today on the W3C website on behalf of Studio 24, with a focus on compatibility testing across 11 specified elements or pages. Testing has been carried out on 8 environments today, with a combination of desktop browsers and mobile devices covered thus far. Alongside this, retesting has been carried out on the carousel on the ‘Business’ page, originally covered during the previous round of testing.

The specified items continue to render mostly without issue across the tested environments, with few functional issues observed overall. Form fields are seen to display the relevant keyboard on mobile for different form elements, with numerical, email and web address keyboards displaying appropriately on fields requiring an input with a specific format. Little inconsistency has been observed between Windows 10 and macOS 10.15, with few mac specific issues identified. The carousel on the ‘Business’ page is also seen to function mostly as expected on the environments covered so far, with the user able to navigate through the slides using the arrow CTAs, and the appropriate slide number displayed.

A total of 14 new bugs have been identified today, the majority of which relate to the ‘Form Elements’ page and many of which concern inconsistencies between environments. Issues on the ‘Form Elements’ page include the ‘Number of Guest Tickets’ field accepting any input type on some environments, and fields lacking additional formatting functionality on Internet Explorer 11 and macOS Safari. Five of the session’s issues are cosmetic in nature, including overlapping and inconsistently sized elements on mobile, and buttons having a different selected state on some environments when compared with other browsers.

Three of today’s tickets were raised against the ‘Business’ carousel, with the arrow CTAs not consistently responsive on initial selection, and the carousel not fitting on a mobile viewport in its entirety at once. A query was also raised concerning carousel items being highlighted with a yellow focus indicator when the arrow CTAs are interacted with.

In summary, 14 new issues have been observed today, bringing the total number of outstanding tickets to 21. Testing is currently scheduled to continue tomorrow, Friday 28th May, when additional compatibility environments will be covered.

## Test Details

| Target URLs: | https://w3c-dev.studio24.dev/ https://w3c-dev.studio24.dev/business/index.html |
| --- | --- |
| Test Environment(s): | Primary environments: Windows 10, Chrome 91 For cross environment checks, please see the environments detailed below. |

## Issue Summary

| Issue tracker URL: | https://studio24.atlassian.net/secure/RapidBoard.jspa?rapidView=145&projectKey=W3C&selectedIssue=W3C-277 |
| --- | --- |
| Blocking Issue(s) found: | N/A |
| Top 5 issues of concern: |  |
| 1: | W3C-571 - Listing Page – People – Filter Element Displays Current Selection Only in Dropdown |
| 2: | W3C-565 - Listing Page – Posts – In the Media – Link Does Not Open in a New Window/Tab |
| 3: | W3C-566 - [Raised for Reference] Single Post – Language Options Navigate to 404 Page |
| 4: | W3C-579 - Form Elements – Fields Lack Additional Formatting Functionality |
| 5: | W3C-574 - Form Elements – ‘Number of Guest Tickets’ Field Accepts Any Input Type |

# Metrics

| ## Overview |  |
| --- | --- |
| New issues raised today: | 14 |
| Issues verified as not fixed today: | 0 |
| Issues closed today: | 0 |
| Total number of outstanding issues: | 21 |

## Ticket Breakdown

| Ticket Severity | Tickets Raised |
| --- | --- |
| Minor Impact on Functionality | 10 |
| Cosmetic Issue/Typo | 8 |
| Enhancement/Suggestion/Query | 3 |

| Ticket Environment | Tickets Raised |
| --- | --- |
| Global | 6 |
| Desktop | 10 |
| Mobile | 5 |

| Ticket Type | Tickets Raised |
| --- | --- |
| Functional | 11 |
| Cosmetic | 9 |
| User Experience | 1 |

# Test Environment Matrix

| Environment | Browser | Primary | Checked | Date |
| --- | --- | --- | --- | --- |
| Windows 10 | Edge 90 | No | Yes | 27/05/2021 |
| Windows 10 | Firefox 88 | No | Yes | 27/05/2021 |
| Windows 10 | Internet Explorer 11 | No | Yes | 27/05/2021 |
| Windows 10 | Chrome 91 | Yes | Yes | 26/05/2021 |
| macOS 10.15 | Safari 13 | No | Yes | 27/05/2021 |
| macOS 10.15 | Chrome 91 | No | Yes | 27/05/2021 |
| macOS 10.15 | Firefox 88 | No | Yes | 27/05/2021 |
| iPhone 8 - iOS 14.5.1 | Safari 14 | No | Yes | 27/05/2021 |
| iPhone 12 Pro – iOS 14.5.1 | Chrome 90 | No | Yes | 27/05/2021 |
| Google Pixel 3 XL – Android 11 | Chrome 90 | No | No |  |
| Samsung Galaxy Note 8 – Android 8 | Samsung Internet (Latest) | No | No |  |
| iPad 10.2 (7th Generation) - iOS 14.5.1 | Safari 14 | No | No |  |